**Weekly Report - Sprint 0***12/10/2023 - 21/10/2023*

*Group 5  
AuraSky  
Prepared by: Pham Viet Hoang*

## **Team members**

| 20125012 | Nguyễn Đức Mạnh | Frontend |
| --- | --- | --- |
| 20125031 | Phạm Việt Hoàng | Backend |
| 20125038 | Lê Nguyễn Quang Minh | Blockchain |

## **Team members present:**

* Nguyễn Đức Mạnh
* Phạm Việt Hoàng
* Lê Nguyễn Quang Minh

## **Team members absent:**

* N/A

## **Achievements since last week:**

| **STT** | **Description** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- |
| 1 | * Identify environments, target users, general about NFT market. * Complete PA0. * Complete weekly report. | N.Đ. Mạnh | 100% |
| 2 | * Finding key features and writing description for them. * Set up for Tools setup: Trello, Github, Google Drive, Facebook Group, Slack. * Complete PA0. * Complete weekly report. | P.V. Hoàng | 100% |
| 3 | * Complete finding idea for project. * Identify the Technologies for Frontend, Backend, and Blockchain. * Complete PA0. * Complete weekly report. | L.N.Q. Minh | 100% |

## 

## **Issues and impacts:**

* The role for each member in the group are not permanent, each member can support other members when they have completed their tasks.

## **Next week’s goals:**

| **STT** | **Description** | **Responsibility** |
| --- | --- | --- |
| 1 | Design Front-end from Figma design. | N.Đ. Mạnh |
| 2 | Design database schemas, watch, prepare, and research about PA1. | P.V. Hoàng |
| 3 | Continuing complete online blockchain courses | L.N.Q. Minh |